PROJECT PLANNING PHASE

Script-Controlled ACL – Restrict Record Access Based on Field Value

Prepared using the supplied Planning Logic and Project Planning Template structure.

1. Project Planning Template

| Field | Project Details |
| --- | --- |
| Date | 3 October 2026 |
| Team ID | SWTID-2026-3767 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Planning Method | Agile / Scrum |
| Sprint Duration | 6 working days |
| Planned Sprints | 4 |
| Maximum Marks | 5 Marks |

2. Project Objective

Implement a Script-Controlled ACL in ServiceNow so that record access is automatically restricted according to a defined field value and access condition. The solution should allow authorized access when the condition is satisfied and deny access when it is not, with consistent and testable security behavior.

3. Script-Controlled ACL – Proposed Access Control Flow

| Flow Step | Logic / Condition | ACL / ServiceNow Activity |
| --- | --- | --- |
| 1. Access Request | User attempts to open or access a protected ServiceNow record. | Evaluate ACL |
| 2. Identify Context | System identifies the requesting user/role, protected record and relevant field value. | Access context |
| 3. Check Field Value | ACL script evaluates the relevant field value against the defined condition. | Script validation |
| 4. Allow / Deny Decision | If the condition is satisfied, access is allowed; otherwise access is denied. | ACL decision |
| 5. Verify Access | Test the result for authorized and unauthorized scenarios. | Validation |
| 6. Monitor / Correct | Review incorrect access outcomes and update the ACL logic when required. | Maintenance |

4. Planning Logic

The supplied Planning Logic defines a Sprint as a fixed period, an Epic as a large project item broken into smaller stories, a Story as a small task within an Epic, and Story Points as an effort estimate using a Fibonacci-style scale (1, 2, 3, 5).

| Sprint | Epic Focus | Planning Logic | Total Story Points |
| --- | --- | --- | --- |
| Sprint 1 | Access Requirement & ACL Design | Identify protected records, field values, users/roles, ACL operations and access conditions. | 14 |
| Sprint 2 | Script-Controlled ACL Implementation | Create and configure ACL rules; implement scripted field-value validation and allow/deny logic. | 14 |
| Sprint 3 | Testing, Security & Validation | Test matching/non-matching field values, authorized/unauthorized users, edge cases and access outcomes. | 14 |
| Sprint 4 | Integration, Documentation & Closure | Complete end-to-end validation, exception handling, documentation, evidence and final closure. | 14 |

Total Story Points = 14 + 14 + 14 + 14 = 56

Velocity = Total Story Points Completed / Number of Sprints = 56 / 4 = 14 Story Points per Sprint.

Planned average velocity: 14 story points per sprint.

5. Product Backlog, Sprint Planning, Stories & Story Points

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | ACL Design | US-ACL-1 | As an administrator, I can identify the ServiceNow table and protected record operation. | 3 | High |
| Sprint-1 | ACL Design | US-ACL-2 | As an administrator, I can identify the record field whose value controls access. | 3 | High |
| Sprint-1 | ACL Design | US-ACL-3 | As a security user, I can define which users/roles require access to the protected records. | 3 | Medium |
| Sprint-1 | ACL Design | US-ACL-4 | As the system, I can define the field-value condition that must be satisfied for access. | 5 | High |
| Sprint-2 | Script-Controlled ACL | US-ACL-5 | As an administrator, I can create the appropriate ACL for the protected record operation. | 3 | High |
| Sprint-2 | Script-Controlled ACL | US-ACL-6 | As the system, I can evaluate the relevant record field value in the ACL script. | 3 | High |
| Sprint-2 | Script-Controlled ACL | US-ACL-7 | As the system, I can allow access when the required field-value condition is satisfied. | 5 | High |
| Sprint-2 | Script-Controlled ACL | US-ACL-8 | As the system, I can deny access when the required field-value condition is not satisfied. | 3 | High |
| Sprint-3 | Testing & Validation | US-ACL-9 | As a tester, I can verify access for a record whose field value satisfies the condition. | 5 | High |
| Sprint-3 | Testing & Validation | US-ACL-10 | As a tester, I can verify that access is denied for a record whose field value does not satisfy the condition. | 3 | High |
| Sprint-3 | Testing & Validation | US-ACL-11 | As a tester, I can verify behavior for different user roles and access scenarios. | 3 | Medium |
| Sprint-3 | Testing & Validation | US-ACL-12 | As an administrator, I can investigate and correct incorrect ACL access decisions. | 3 | Medium |
| Sprint-4 | Integration, Testing & Closure | US-ACL-13 | As the project team, I can validate the ACL end-to-end across the intended record access workflow. | 3 | High |
| Sprint-4 | Integration, Testing & Closure | US-ACL-14 | As the system, I can consistently enforce the field-value access rule for protected records. | 3 | High |
| Sprint-4 | Integration, Testing & Closure | US-ACL-15 | As a security administrator, I can handle an exception when an access rule or field value is invalid. | 5 | High |
| Sprint-4 | Integration, Testing & Closure | US-ACL-16 | As a project team member, I can complete test evidence and document the final ACL configuration. | 3 | High |

6. Project Tracker, Velocity & Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 14 | 6 Days | To be scheduled | To be scheduled | 14 planned | To be scheduled |
| Sprint 2 | 14 | 6 Days | To be scheduled | To be scheduled | 14 planned | To be scheduled |
| Sprint 3 | 14 | 6 Days | To be scheduled | To be scheduled | 14 planned | To be scheduled |
| Sprint 4 | 14 | 6 Days | To be scheduled | To be scheduled | 14 planned | To be scheduled |

7. Sprint Deliverables

| Sprint | Expected Deliverable |
| --- | --- |
| Sprint-1 | Protected-record identification; field-value condition; role/access requirements; ACL design. |
| Sprint-2 | Configured ACL; Script-Controlled field-value validation; allow/deny logic. |
| Sprint-3 | Authorized/unauthorized test cases; field-value variations; security validation; troubleshooting. |
| Sprint-4 | End-to-end verification; exception handling; test evidence; final documentation and closure. |

8. Burndown Chart – Planning Data

The supplied template describes a burndown chart as work remaining versus time. For this project, the initial planned work is 56 story points. Actual completed points should replace planned values during execution.

| Checkpoint | Planned Remaining Story Points | Target Remaining Story Points |
| --- | --- | --- |
| Start | 56 | 56 |
| End Sprint-1 | 42 | 42 |
| End Sprint-2 | 28 | 28 |
| End Sprint-3 | 14 | 14 |
| End Sprint-4 | 0 | 0 |

9. Definition of Done

User story acceptance criteria are met and tested.

Script-Controlled ACL logic executes successfully for the intended record-access scenario.

Field-value conditions and allow/deny outcomes are validated.

Authorized and unauthorized access scenarios are tested.

Exception handling is tested for invalid or unexpected access conditions.

Relevant project documentation and test evidence are completed.

10. Assumptions / Items to Confirm

The exact ServiceNow table, protected record operation, and controlling field are to be confirmed.

The exact allowed field value(s) and access condition are to be confirmed.

Required user roles and access expectations are to be confirmed.

Actual sprint dates and team-member names are intentionally left open because they were not supplied in the reference template.

11. Reference Basis

This converted canvas follows the supplied Project Planning Template sections: Project Planning, Project Objective, Proposed Flow, Planning Logic, Product Backlog, Sprint Schedule, Project Tracker, Velocity, Burndown Chart, Definition of Done, and Assumptions. The sprint and story-point structure is retained from the supplied planning document.